## Slide 1: LSC-Hub development overview
van Genuchten, P; van der Woude, T;

## Slide 2: Introduction
Finalisation of project is approaching
Prepare final product
Understand if parts of the initiative can be adopted in regular work
Good moment to look back at the path we walked together

## Slide 3: Overview
2022-2023 WP2 user needs assessment
2022 Initial (meta)data collection
2023 First prototype
2023 First training in Nairobi
2024 Second prototype
2024 Stakeholder workshops
2025 Process of localised deployments

## Slide 4: WP2 user needs assessment
Workshops with stakeholders
Interviews with key stakeholders
Report with user needs

## Slide 5: Initial (meta)data collection
Listing in Excel of relevant datasets and documents

## Slide 6: First prototype
Identified the 4 main components, cms, catalogue, community engagement and mapserver
Identified the need for a flexible, complmentary system

## Slide 7: First training in Nairobi
Introduction to docker, github, FAIR principles
The workshop did not quite fit the audience

## Slide 8: Second prototype
A full redesign of the system
More focus on the interactive map viewer

## Slide 9: Stakeholder workshops
Interaction with WP4 and WP5 around use cases
Valuable input from stakeholders was collected
A need for a more regional identity
A need for decission support

## Slide 10: Process of localised deployments
In Kenya; the LSC components have been adopted, but using a tailored Docker Compose setup
In Rwanda; a system is being setup based on their ArcGIS server environment
In Ethiopia; a system has been build including GeoNode